OrangeHRM

Apply Leave Module

Test Plan, Test Coverage Matrix & Test cases

Version 1.0  |  OrangeHRM v5.8  |  2026

| Document Type | Test Plan + Coverage Matrix +Test Cases |
| --- | --- |
| Module | Leave > Apply Leave |
| Application URL | https://opensource-demo.orangehrmlive.com |
| Prepared By | QA Team |
| Review Status | Draft |
| Document Date | March 2026 |

Contents

1. Introduction	2

2. Scope	2

3. Test Objectives	3

4. Test Approach	3

5. Test Types	4

6. Test Deliverables	5

7. Test Estimations	5

8. Test Cases	6

9. Test Coverage Matrix	6

10. Test Environment	7

11. Entry & Exit Criteria	7

12. Risks & Mitigations	7

13. Defect Severity Classification	8

14. Sign-Off	8

# 1. Introduction

This document outlines the Test Plan and Test Coverage Matrix for the Apply Leave module of the OrangeHRM open-source demo portal. The purpose is to ensure all functional, UI, validation, security, performance, and compatibility aspects of the module are verified before release.

1.1 Module Overview

The Apply Leave module allows ESS (Employee Self Service) users to submit leave requests by selecting a leave type, specifying date ranges, choosing duration (Full Day / Half Day / Specify Time), optionally adding a comment, and submitting the request for supervisor approval.

1.2 Key Features Under Test

- Leave Type selection and balance check

- Date range selection (single & multi-day)

- Duration options: Full Day, Half Day (Morning/Evening), Specify Time

- Leave balance validation

- Comments field

- Form submission, cancel, and duplicate detection

- Notifications to supervisor and employee

- Role-based access control (ESS vs Admin)

- Cross-browser and responsive compatibility

# 2. Scope

2.1 In Scope

- Functional testing of all Apply Leave form fields

- Validation of mandatory fields and error messages

- Leave balance and entitlement verification

- Duration selection logic (full/half/specify time)

- Submission, success, and failure scenarios

- Duplicate and overlap detection

- Notification triggers

- Role-based access (ESS user, Admin, Supervisor)

- Cross-browser testing (Chrome, Firefox, Edge)

- Mobile responsive testing

2.2 Out of Scope

- Leave configuration (Leave Types, Leave Period, Work Week setup)

- Leave entitlement management

- Leave approval/rejection workflow (tested separately)

- Database-level testing

- Automated regression testing

- Performance/load testing at scale

# 3. Test Objectives

- Verify that all form fields on the Apply Leave screen function correctly.

- Ensure mandatory field validations trigger appropriate error messages.

- Confirm that leave balance is accurately displayed and enforced.

- Validate that duration options (Full Day, Half Day, Specify Time) behave correctly for single and multi-day leaves.

- Ensure duplicate and overlapping leave applications are rejected.

- Verify the leave request appears in the Leave List with correct status after submission.

- Confirm notifications are sent to relevant stakeholders.

- Ensure the module is accessible and functional across supported browsers and devices.

- Verify role-based access restrictions are enforced.

# 4. Test Approach

The test approach defines how testing activities will be structured and executed for the OrangeHRM Apply Leave module. A combination of manual and structured exploratory testing will be followed.

4.1 Testing Strategy

| Strategy | Details |
| --- | --- |
| Testing Method | Manual testing for all functional, UI, and validation scenarios |
| Test Design | Black-box testing using Equivalence Partitioning, Boundary Value Analysis, and Decision Table techniques |
| Exploratory Testing | Unscripted exploratory sessions for edge cases and UX flows (30 min per module area) |
| Regression Testing | Re-execute High & Medium priority TCs after each bug fix |
| Smoke Testing | TC_AL_001, TC_AL_006, TC_AL_011, TC_AL_020, TC_AL_037 — executed first on each build |
| Sanity Testing | Quick verification after defect resolution before full regression |
| Retesting | All failed test cases retested after developer fix |

4.2 Test Design Techniques

Equivalence Partitioning

Divide inputs into valid/invalid partitions — e.g., Leave Type selected vs. not selected, date in range vs. out of range.

Boundary Value Analysis

Test at boundaries — e.g., 0 days balance, exactly max comment characters, same From/To date.

Decision Table Testing

Test combinations of Duration type (Full/Half/Specify) x date range (single/multi-day) to cover all branches.

Error Guessing

Leverage tester experience to identify likely failure points — duplicate dates, zero balance.

Use Case Testing

Trace end-to-end user journeys: Login > Select Type > Choose Dates > Submit > Verify in Leave List.

4.3 Test Execution Order

Phase 1 - Smoke Test: Verify page loads and basic form submit works (5 TCs)

Phase 2 - Core Functional: Leave Type, Date Selection, Duration (TC_AL_006-028)

Phase 3 - Validation & Edge Cases: Balance checks, duplicates, overlaps (TC_AL_029-040)

Phase 4 - Non-Functional: Notifications, permissions, performance (TC_AL_041-049)

Phase 5 - Compatibility: Cross-browser and mobile (TC_AL_050-053)

Phase 6 - Regression: Re-run High priority TCs after defect fixes

4.4 Defect Management

- All defects to be logged in JIRA with: TC ID, steps to reproduce, actual vs expected result, severity, screenshot.

- Defect triage meetings to be held daily during execution phase.

- Critical/High defects must be resolved and retested within 1 business day.

- Test execution is blocked only if Critical defects affect smoke test scenarios.

# 5. Test Types

| Test Type | Description | TC IDs |
| --- | --- | --- |
| Functional | Verify all features work as per requirements | TC_AL_001–041 |
| Validation | Check error messages for invalid/missing inputs | TC_AL_008,013,017,018,024,030,031,035,039,040 |
| UI / UX | Verify layout, labels, buttons, and field visibility | TC_AL_002,003,004,028 |
| Security | Ensure protection and proper access control | TC_AL_005,036,046 |
| Performance | Page load and submission response time | TC_AL_048,049 |
| Compatibility | Cross-browser and mobile responsiveness | TC_AL_050–053 |

# 6. Test Deliverables

The following artifacts will be produced as part of the testing engagement for the Apply Leave module:

| Deliverable | Description | Owner | Due |
| --- | --- | --- | --- |
| Test Plan Document | This document — scope, approach, schedule, risks | QA Lead | Sprint Start |
| Test Case Document | 53 detailed test cases with steps and expected results | QA Engineer | Sprint Day 2 |
| Test Coverage Matrix | Feature x Test-type traceability matrix | QA Engineer | Sprint Day 2 |
| Test Data Sheet | Excel sheet with leave types, balances, user accounts | QA Engineer | Sprint Day 1 |
| Test Execution Report | Daily execution log — Pass/Fail counts, blockers | QA Engineer | Daily |
| Defect Report | JIRA export of all defects with severity and status | QA Engineer | End of Cycle |
| Test Summary Report | Final summary — coverage %, defect metrics, go/no-go recommendation | QA Lead | Cycle End |

# 7. Test Estimations

Estimations are calculated based upon the functionalities and corresponding test scenarios actual time consumptions which is totally extracted from test coverage matrix that ensures overall test coverage.

7.1 Effort Estimation by Activity

| Activity | Estimated (hrs) | Resource | Days |
| --- | --- | --- | --- |
| Test Planning & Review | 3.2 | QA Lead | 0.5 |
| Test Case Design (53 TCs) | 6.3 | QA Engineer | 1.0 |
| Test Data Preparation | 2.0 | QA Engineer | 0.5 |
| Functional Testing (Phases 1-3) | 8.7 | QA Engineer | 1.5 |
| Non-Functional Testing (Phase 4) | 3.2 | QA Engineer | 0.5 |
| Compatibility Testing (Phase 5) | 3.2 | QA Engineer | 0.5 |
| Defect Logging & Retesting | 4.3 | QA Engineer | 1.0 |
| Regression Testing | 4.2 | QA Engineer | 0.5 |
| Test Summary Report | 2.0 | QA Lead | 0.5 |
| Meetings & Reviews | 2.2 | QA Lead + Eng | 0.5 |
| TOTAL | 39.3 | 2 Resources | 7 Days |

7.2 Test Execution Schedule

| Day | Activity | Test Cases | Planned TCs | Resource |
| --- | --- | --- | --- | --- |
| Day 1 | Test Planning, Environment Setup, Test Data Prep | Setup & Smoke: TC_AL_001-005 | 5 | QA Lead + Eng |
| Day 2 | Core Functional - Leave Type & Date Selection | TC_AL_006-019 | 14 | QA Engineer |
| Day 3 | Duration Testing & Leave Balance | TC_AL_020-032 | 13 | QA Engineer |
| Day 4 | Comments, Form Submission, Notifications | TC_AL_033-044 | 12 | QA Engineer |
| Day 5 | Permissions, Performance, Cross-Browser | TC_AL_045-053 | 9 | QA Engineer |
| Day 6 | Defect Retesting & Regression | High Priority Re-run | ~20 | QA Engineer |
| Day 7 | Test Summary Report & Sign-Off | Review & Documentation | — | QA Lead |

7.3 Assumptions & Dependencies

- Estimation assumes 8 working hours per day per resource.

- Test environment and test data will be ready before Day 1 of execution.

- Developer fixes for Critical/High defects will be available within 1 business day.

- Estimation does not include automation scripting time.

- If more than 10 High severity defects are found, add 1 buffer day for retesting.

# 8. Test Cases

The attached spreadsheet covers all 53 test cases covering the Apply Leave module. High-priority cells are highlighted.

# 9. Test Coverage Matrix

The matrix below maps each feature area to test types, showing which test case IDs provide coverage.

# 10. Test Environment

| Application URL | https://opensource-demo.orangehrmlive.com |
| --- | --- |
| Application Version | OrangeHRM OS v5.8 |
| ESS User Credentials | Username: Admin ¦ Password: admin123 (or configured) |
| Browsers | Chrome (latest), Firefox (latest), Microsoft Edge (latest) |
| OS | Windows 11 / macOS Ventura |
| Mobile Devices | iPhone 14 (Safari), Samsung S22 (Chrome) |
| Test Data | Pre-configured leave types, entitlements, and holiday calendar |
| Tools | JIRA (bug tracking), Excel / TestRail (test management) |

# 11. Entry & Exit Criteria

11.1 Entry Criteria

- OrangeHRM demo environment is accessible and stable.

- At least one leave type with entitlement is configured.

- ESS user, Admin, and Supervisor test accounts are available.

- Test cases have been reviewed and approved.

11.2 Exit Criteria

- All High and Medium priority test cases executed.

- No open Critical or High severity defects.

- Test coverage ≥ 95% for High-priority scenarios.

- Test summary report signed off by Test Lead.

# 12. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Demo site unavailable during testing | Medium | High | Use local/staging environment as backup |
| Leave type/entitlement not configured | Low | High | Verify test data setup before execution |
| Demo data reset between sessions | High | Medium | Re-apply test data at start of each session |
| Browser-specific rendering issues | Low | Medium | Execute on at least 3 browsers |

# 13. Defect Severity Classification

| Severity | Definition | Examples |
| --- | --- | --- |
| Critical | System crash or data loss; blocks testing | Login failure, page not loading, data corruption |
| High | Key feature broken; no workaround available | Cannot submit leave, date picker not working |
| Medium | Feature works but with incorrect results | Balance not updated, wrong day count |
| Low | Minor UI/UX issues; cosmetic defects | Label typo, button misalignment, tooltip missing |

# 14. Sign-Off

| Prepared By | QA Engineer – [Name] |
| --- | --- |
| Reviewed By | QA Lead – [Name] |
| Approved By | Test Manager – [Name] |
| Date | March 2026 |
| Next Review | Before each release cycle |

This document is subject to change. All stakeholders should be notified of updates.